CAMPUS MART

Product Requirements Document, Technical Architecture & Phase-by-Phase Implementation Plan

Product: Campus Mart
Initial Campus: Afe Babalola University, Ado-Ekiti (ABUAD)
Product Type: Campus-specific marketplace + delivery platform
Initial Platform: Responsive Web Application / Progressive Web App (PWA)
Future Platforms: Native Android + iOS
Architecture: Multi-campus from Day 1
Status: MVP Development Specification
Primary Currency: Nigerian Naira (₦)

PART A — PRODUCT OVERVIEW

1. Executive Summary

Campus Mart is a campus-specific digital marketplace that allows students to purchase goods and services from approved vendors operating within their campus.

The platform connects four primary user types:

- Students

- Vendors

- Delivery Agents

- Campus Administrators

There is also a fifth privileged role:

- Super Admin / Platform Owner

Campus Mart will initially launch as a mobile-first website/PWA.

Users should be able to access Campus Mart through a browser and, where supported, install it on their phone's home screen and use it similarly to an application.

Native Android and iOS applications are not part of the MVP. However, the backend and business logic must be designed so native applications can later consume the same platform without requiring a fundamental rewrite.

2. The Core Concept

The platform operates around this model:

Student

│

│ browses

▼

Campus Marketplace

│

├──────── Vendor A

├──────── Vendor B

└──────── Vendor C

│

▼

Master Invoice

│

┌─────┼─────┐

▼     ▼     ▼

Order A Order B Order C

│     │     │

▼     ▼     ▼

Delivery A/B/C

│     │     │

▼     ▼     ▼

Delivery Agents

│

▼

Student

│

▼

OTP Verification

│

▼

Goods Payment

│

▼

Vendor + Agent + Campus Mart

settlement through Paystack

PART B — PLATFORM STRATEGY

3. Website First, Native Apps Later

Campus Mart MVP shall be a:

Responsive, mobile-first Progressive Web Application (PWA).

The application must work on:

- Android browsers

- iOS browsers

- Desktop browsers

- Tablets

Users should be able to:

- Add Campus Mart to their home screen.

- Launch it in a standalone app-like mode where supported.

- Receive browser/PWA push notifications where supported.

Native apps

Native Android and iOS applications are explicitly out of scope for MVP.

If Campus Mart achieves sufficient adoption, native applications can later be developed using the existing backend.

The intended architecture is:

CAMPUS MART BACKEND

│

┌────────────────┼────────────────┐

│                │                │

Web/PWA        Future Android    Future iOS

Client            Client           Client

The business logic should exist on the server rather than inside the web client.

4. PWA Requirements

The MVP must include:

- Web App Manifest

- App icons

- Favicon

- Installable PWA

- Standalone display mode

- Responsive interface

- Service worker

- Appropriate caching

- Offline application-shell fallback

- Push notification support

- Add-to-home-screen support

- Mobile navigation

- App-like loading experience

Offline limitations

Campus Mart must not attempt to support financial or transactional activities offline.

The following require an active connection:

- Checkout

- Invoice creation

- Payments

- Delivery acceptance

- OTP generation

- OTP verification

- Inventory confirmation

- Order status changes

- Refunds

- Admin actions

The server remains the source of truth.

PART C — USERS AND ROLES

5. Student

A student is a verified student belonging to a particular campus.

Students can:

- Register.

- Verify email.

- Submit student verification documents.

- Browse marketplace.

- Search vendors/products.

- View products.

- Add products to cart.

- Purchase from one vendor.

- Purchase from multiple vendors.

- Generate a master invoice.

- Select delivery locations.

- Enter custom locations.

- Pay delivery fees.

- Receive deliveries.

- Enter delivery OTP.

- Pay vendor goods amount.

- View order history.

- Rate vendors.

- Rate delivery agents.

- Submit disputes.

- Receive notifications.

6. Vendor

A vendor is an approved seller operating within a particular campus.

Vendors can:

- Apply to become vendors.

- Submit onboarding documents.

- Upload storefront proof.

- Manage their store.

- Add products.

- Edit products.

- Remove/deactivate products.

- Set prices.

- Manage inventory.

- Configure operating hours.

- Receive orders.

- Prepare orders.

- Mark orders ready.

- Place ready orders into the delivery pool.

- See the student's delivery destination.

- Track delivery status.

- View earnings.

- View ratings.

A vendor cannot:

- Approve themselves.

- Modify another vendor's products.

- Modify payment records.

- Change platform commission.

- Manipulate delivery status.

- Mark a delivery complete.

7. Delivery Agent

Delivery agents are registered students who have applied and been approved to perform deliveries.

They can:

- Apply.

- Submit matric number.

- Submit student ID.

- Complete facial verification.

- Provide settlement information.

- Toggle availability.

- Receive delivery notifications.

- View available deliveries.

- Accept deliveries.

- View pickup location.

- View destination.

- Pick up packages.

- Mark package picked up.

- Mark arrival.

- Generate delivery OTP.

- Complete deliveries.

- View earnings.

- View history.

- Receive ratings.

8. Campus Admin

Campus Admin controls a specific campus.

They can:

- Verify students.

- Approve vendors.

- Reject vendors.

- Suspend vendors.

- Approve delivery agents.

- Reject agents.

- Suspend agents.

- Manage campus locations.

- Configure campus settings.

- Configure delivery pricing.

- Configure vendor eligibility.

- Manage orders.

- Monitor deliveries.

- Handle disputes.

- Issue manual refunds.

- View campus analytics.

- Manage campus announcements.

- Review audit logs.

A Campus Admin must never automatically have access to another campus's data.

9. Super Admin

The Super Admin is the platform owner.

The Super Admin can:

- Create campuses.

- Activate/deactivate campuses.

- Assign Campus Admins.

- Manage Campus Admins.

- View all campuses.

- View global users.

- View global orders.

- View global transactions.

- View global platform commissions.

- Configure global defaults.

- Override campus configurations where authorized.

- Manage platform-wide policies.

- View global analytics.

- Suspend users/admins.

- Access global audit logs.

PART D — MULTI-CAMPUS ARCHITECTURE

10. Campus Isolation

Campus Mart must be multi-campus from the first database migration.

Every campus-specific entity must be associated with a campusId.

Examples:

Student

Vendor

DeliveryAgent

Product

Order

Delivery

Review

Dispute

Notification

Location

CampusSettings

A user from Campus A must not be able to:

- See Campus B products.

- See Campus B vendors.

- Order from Campus B.

- See Campus B delivery pool.

- Access Campus B orders.

- Access Campus B users.

This must be enforced server-side.

Frontend filtering is insufficient.

11. Campus Creation

The Super Admin creates campuses.

Example:

Campus

---------

Name: Afe Babalola University

Code: ABUAD

Location: Ado-Ekiti

Status: ACTIVE

Later:

ABUAD

UNIUYO

UNILAG

UI

...

Each campus operates as an isolated marketplace.

PART E — AUTHENTICATION

12. Authentication Technology

Use:

Better Auth

with:

PostgreSQL + Prisma

Authentication handles:

- Registration

- Login

- Logout

- Sessions

- Email verification

- Password reset

- Account management

Campus Mart's application database handles:

- Campus membership

- Student profiles

- Vendor profiles

- Agent profiles

- Verification

- Roles

- Permissions

13. Student Registration

Students register using normal email addresses.

Institutional email is not required.

Required:

- Full name

- Email

- Password

- Campus

- Matric number

- Student ID upload

- Passport photograph

Recommended additional information:

- Phone number

Flow:

Register

↓

Email verification

↓

Student information

↓

Upload documents

↓

Submit

↓

PENDING_VERIFICATION

↓

Campus Admin review

↓

APPROVED / REJECTED

14. Student Verification

The student remains restricted until approved.

Admin should see:

- Student name

- Email

- Matric number

- Campus

- Passport

- Student ID

- Registry match status

- Submission date

Admin actions:

Approve

Reject

Request correction

15. Duplicate Registration Protection

The system MUST enforce:

UNIQUE(campusId, matricNumber)

and:

UNIQUE(campusId, studentIdNumber)

at database level.

Do not depend solely on frontend validation.

16. Student Registry

Campus Admin can upload an official student list.

Initial format:

matric_number,name

25/LAW01/001,John Doe

25/LAW01/002,Jane Doe

The system must:

- Validate file.

- Detect duplicates.

- Display invalid rows.

- Import valid records.

- Associate records with campus.

- Allow registration to be checked against the registry.

PART F — VENDOR SYSTEM

17. Vendor Onboarding

Vendor registration requires:

- Store name

- Vendor name

- Description

- Phone

- Campus

- Storefront location

- Storefront image

- Required identity/business documents

Status:

PENDING

APPROVED

REJECTED

SUSPENDED

Only approved vendors appear in the marketplace.

18. Student Vendors

Each campus has:

allowStudentVendors: boolean

If:

false

students cannot apply as vendors.

If:

true

students can apply.

This setting is controlled by the campus administrator/platform rules.

19. Vendor Account

A vendor has one account.

Do not create separate accounts for:

- Store

- Vendor owner

- Vendor manager

The vendor profile is associated with the authenticated user.

PART G — MARKETPLACE

20. Marketplace

Campus Mart is a campus-wide marketplace.

Students can discover:

- Vendors

- Products

- Categories

- Popular items

- Highly rated vendors

Marketplace search must include:

- Product name

- Vendor name

- Category

Filters:

- Category

- Price

- Rating

- Availability

Sorting:

- Popular

- Rating

- Price

- Newest

21. Product

Product fields:

id

vendorId

campusId

name

description

price

image

categoryId

stockQuantity

isAvailable

createdAt

updatedAt

MVP does not need complicated product variants.

22. Inventory

Inventory must use real stock quantities.

Example:

Product: Jollof Rice

Price: ₦2,000

Stock: 20

If three units are purchased:

20 → 17

Inventory updates must be transactional.

Two students attempting to purchase the final unit simultaneously must not both succeed.

23. Vendor Operating Hours

Vendor can configure:

Monday    08:00 - 20:00

Tuesday   08:00 - 20:00

...

Sunday    Closed

Vendor can also manually disable ordering.

PART H — CART AND ORDER SYSTEM

24. Multi-Vendor Cart

Students can add products from multiple vendors.

Example:

Cart

Vendor A

├── Product 1

└── Product 2

Vendor B

└── Product 3

Vendor C

└── Product 4

The frontend displays one cart.

The backend separates the cart by vendor.

25. Master Invoice

One checkout generates one master invoice.

Example:

MASTER INVOICE

CM-000012

Vendor A

Order A

Vendor B

Order B

Vendor C

Order C

The master invoice contains:

- Invoice number

- Student

- Campus

- Vendor orders

- Goods total

- Delivery total

- Grand total

- Payment status

- Created date

26. Vendor Orders

Every distinct vendor receives a separate vendor order.

If:

Vendor A → 3 products

Vendor B → 2 products

then:

1 Master Invoice

2 Vendor Orders

2 Deliveries

If all products are from Vendor A:

1 Master Invoice

1 Vendor Order

1 Delivery

PART I — DELIVERY LOCATIONS

27. Saved Campus Locations

Students can save locations.

Example:

Hostel B

Room 204

The platform can have predefined campus locations such as:

- Hostels

- Faculties

- Libraries

- Cafeterias

- Lecture theatres

28. Custom Location

Students can also order from their current location.

Example:

Faculty of Law

Classroom 4

The user can provide:

- Description

- Optional coordinates

This is necessary because students may be in class, library, sports centre, etc.

PART J — DELIVERY FEE ENGINE

29. Dynamic Delivery Pricing

Delivery fees are calculated based on distance.

Initial formula:

Delivery Fee =

Base Fee + (Distance × Distance Rate)

Campus Admin can configure:

baseFee

pricePerKm

minimumFee

maximumFee

Example:

Base = ₦200

Rate = ₦100/km

Distance = 2.5km

Fee = ₦200 + ₦250

= ₦450

The calculated fee must be stored on the delivery record.

Historical deliveries must not change when pricing settings change.

30. Mapping

Do not build live GPS tracking for MVP.

Use a cost-effective mapping/distance solution.

The mapping layer should be abstracted:

MapService

├── calculateDistance()

├── generateMapLink()

└── geocode()

This allows the provider to be changed later.

Agents can use the device's existing Maps application for navigation.

PART K — PAYMENT ARCHITECTURE

31. Payment Principle

Campus Mart must not hold customer money internally.

There must be no internal:

Campus Mart Wallet

Vendor Wallet

Agent Wallet

The actual funds flow through Paystack.

Campus Mart stores transaction metadata and payment state.

32. Payment Technology

Use:

Paystack

The implementation should use Paystack's supported split/subaccount mechanisms for vendor and delivery-agent settlement.

Before production, the exact Paystack configuration must be tested against the intended settlement model.

33. Two-Stage Payment

Payment is deliberately divided.

Stage 1

Student pays delivery fees upfront.

Stage 2

Student pays goods amount upon successful delivery OTP verification.

34. Example

Student orders:

Vendor A goods: ₦5,000

Vendor B goods: ₦3,000

Vendor A delivery: ₦400

Vendor B delivery: ₦500

Master invoice:

Goods = ₦8,000

Delivery = ₦900

Total = ₦8,900

At invoice creation:

Student pays ₦900

Goods remain unpaid.

Later:

Vendor A delivery arrives

→ OTP

→ Student pays ₦5,000

Then:

Vendor B delivery arrives

→ OTP

→ Student pays ₦3,000

35. Commission

Initial platform commission:

2.5%

The commission model must be implemented as configurable rather than hard-coded.

Campus/Super Admin configuration can determine whether a particular rate applies.

36. Payment Webhooks

Paystack webhooks are authoritative.

Never trust:

"paymentSuccessful": true

from the frontend.

The server must:

- Receive webhook.

- Verify webhook signature.

- Check reference.

- Check expected amount.

- Check transaction state.

- Ensure event hasn't already been processed.

- Update payment.

- Trigger settlement/business logic.

Webhook processing must be idempotent.

PART L — DELIVERY SYSTEM

37. Delivery Lifecycle

Primary lifecycle:

AVAILABLE

↓

ACCEPTED

↓

PICKED_UP

↓

IN_TRANSIT

↓

ARRIVED

↓

OTP_VERIFIED

↓

PAYMENT_PENDING

↓

COMPLETED

Alternative states:

ACCEPTED

↓

PICKUP_EXPIRED

↓

AVAILABLE

ACCEPTED

↓

AGENT_CANCELLED

↓

AVAILABLE

AVAILABLE

↓

VENDOR_CANCELLED

↓

CANCELLED

ARRIVED

↓

STUDENT_UNAVAILABLE

↓

RETURNED

↓

CANCELLED

PAYMENT_PENDING

↓

PAYMENT_TIMEOUT

↓

RETURNED

↓

CANCELLED

38. Vendor Readiness

A vendor cannot place an order in the delivery pool until the package is actually ready.

Required:

PREPARING

↓

READY

↓

DELIVERY_POOL

The vendor must explicitly mark the order as ready.

39. Delivery Pool

When an order enters the delivery pool:

Every active, eligible delivery agent in that campus should receive a notification.

Example:

🚚 New delivery available
Pickup: Campus Bites
Destination: Hostel B
Fee: ₦500

40. First Valid Acceptance

Multiple agents may receive the notification.

Only one can successfully accept the delivery.

The server must use a transaction/locking mechanism to prevent:

Agent A → accepted

Agent B → accepted

for the same delivery.

Exactly one agent wins.

41. Fifteen-Minute Pickup Rule

After acceptance:

acceptedAt + 15 minutes = pickup deadline

The server must enforce this.

The frontend timer is merely visual.

If the agent does not pick up within 15 minutes:

ACCEPTED

↓

PICKUP_EXPIRED

↓

AVAILABLE

Other agents are notified.

42. Agent Cancellation

If agent cancels:

AGENT_CANCELLED

↓

AVAILABLE

The delivery returns to the pool.

The cancellation is logged.

Repeated cancellations can trigger:

WARNING

→ SUSPENSION REVIEW

→ SUSPENSION

43. Destination Locking

If an agent accepts:

Vendor A → Hostel B

the agent becomes temporarily destination-locked to:

Hostel B

While carrying that delivery, other deliveries going elsewhere should be hidden from them.

However, deliveries also going to Hostel B may remain visible.

This allows:

Agent

├── Vendor A → Hostel B

├── Vendor C → Hostel B

└── Vendor D → Hostel B

to be delivered together.

44. Student Unavailable

When agent arrives:

ARRIVED

↓

Student contacted

↓

10-minute waiting period

If student arrives:

OTP

↓

Payment

↓

Completed

If student doesn't arrive:

10 minutes expires

↓

Package returned to vendor

↓

Order cancelled

The student loses the delivery fee.

The platform retains its applicable earnings according to the transaction rules.

PART M — OTP

45. Delivery OTP

The delivery agent generates the OTP.

The student enters it.

The OTP must:

- Be generated server-side.

- Be associated with the specific delivery.

- Expire.

- Be single-use.

- Have limited attempts.

- Become invalid after successful verification.

The agent cannot manually bypass OTP.

46. OTP Flow

Agent arrives

↓

Generate OTP

↓

Student enters OTP

↓

Server validates

↓

OTP verified

↓

Payment screen unlocked

The OTP should not itself complete the order.

It authorizes the goods-payment stage.

PART N — GOODS PAYMENT TIMEOUT

47. Payment Window

After OTP verification:

PAYMENT_PENDING

The student receives a limited period to complete payment.

The duration must be configurable.

Example:

10 minutes

If payment succeeds:

COMPLETED

If payment times out:

PAYMENT_TIMEOUT

↓

Agent returns package

↓

Order cancelled

PART O — VENDOR CANCELLATION

48. Vendor Cancellation

If vendor cancels before completion:

Vendor cancellation

↓

Order cancelled

↓

Delivery removed

↓

Student notified

↓

Applicable delivery refund initiated

Automatic refund should be used for eligible vendor cancellations.

Repeated vendor cancellations affect vendor reliability and may result in suspension.

PART P — RATINGS

49. Ratings

Ratings are a core trust mechanism.

Students can rate:

Vendors

- Product quality

- Service

- Overall experience

Delivery Agents

- Delivery speed

- Professionalism

- Overall experience

Ratings should only be possible after a qualifying completed transaction.

Prevent:

- Fake reviews

- Multiple reviews for the same transaction

- Reviews from unrelated users

PART Q — DISPUTES

50. Dispute System

Students can open disputes.

Categories:

- Missing item

- Wrong item

- Damaged item

- Payment problem

- Delivery problem

- Vendor issue

- Other

States:

OPEN

UNDER_REVIEW

RESOLVED

REJECTED

REFUNDED

PARTIALLY_REFUNDED

Admin can review:

- Order

- Vendor

- Agent

- Payment

- OTP event

- Timeline

- Evidence

- Previous disputes

PART R — REFUNDS

51. Automatic Refunds

Automatic refunds may occur for:

- Vendor cancellation.

- Other explicitly defined automatic cancellation scenarios.

Refund must be performed through Paystack.

52. Manual Refunds

Campus Admin and Super Admin can initiate manual refunds where permitted.

Record:

refundAmount

reason

initiatedBy

paymentReference

refundReference

status

timestamp

PART S — NOTIFICATIONS

53. Notification Channels

MVP uses:

- In-app notifications

- Browser/PWA push notifications

Email notifications are deliberately excluded initially.

54. Notification Events

Examples:

Student

- Account approved.

- Vendor order confirmed.

- Delivery ready.

- Delivery assigned.

- Agent arrived.

- OTP required.

- Payment required.

- Payment successful.

- Cancellation.

- Refund.

- Dispute update.

- Rating request.

Vendor

- New order.

- Order accepted.

- Order cancellation.

- Agent assigned.

- Delivery completed.

- Payment/settlement update.

Agent

- New delivery.

- Delivery accepted.

- Pickup deadline warning.

- Delivery cancellation.

- Destination delivery available.

- Student arrival/payment state.

PART T — SECURITY

55. Security Requirements

The application must enforce:

- Authentication.

- Authorization.

- Role-based access control.

- Campus isolation.

- Input validation.

- Rate limiting.

- Secure file uploads.

- Secure document access.

- Session security.

- Payment webhook verification.

- Database constraints.

- Audit logging.

56. Sensitive Documents

Student:

- Passport

- Student ID

Vendor:

- Storefront evidence

- Identity documents

Agent:

- Student ID

- Facial verification

These must not be publicly accessible.

Use private storage and signed/authorized access.

57. Authorization Tests

The application must reject attempts such as:

Student A → Student B's order

Student → another campus

Vendor A → Vendor B's product

Agent A → Agent B's delivery

Campus Admin A → Campus B

Vendor → payment modification

Agent → OTP bypass

Student → admin endpoint

PART U — DATABASE ARCHITECTURE

58. Core Entities

At minimum:

User

Campus

CampusAdmin

CampusSettings

Student

StudentRegistry

Vendor

VendorApplication

DeliveryAgent

DeliveryAgentApplication

Category

Product

InventoryTransaction

Cart

CartItem

MasterInvoice

VendorOrder

OrderItem

Delivery

DeliveryLocation

Payment

PaymentSplit

Refund

Dispute

Review

Notification

PushSubscription

AuditLog

Additional entities can be introduced where necessary.

59. Important Relationships

Campus

├── Students

├── Vendors

├── Delivery Agents

├── Products

├── Orders

├── Deliveries

├── Locations

└── Settings

Master Invoice

├── Vendor Order

│     ├── Order Items

│     └── Delivery

│

├── Vendor Order

│     ├── Order Items

│     └── Delivery

│

└── Vendor Order

├── Order Items

└── Delivery

PART V — TECH STACK

60. Recommended Stack

Frontend

Next.js + React + TypeScript

Backend

Next.js server-side architecture/API layer.

Authentication

Better Auth

Database

PostgreSQL / Neon

ORM

Prisma

Payments

Paystack

File storage

Cloudflare R2

Validation

Zod

Hosting

Vercel

PWA

Service Worker + Web App Manifest

Push

Web Push / PWA-compatible push notification infrastructure

Maps

Cost-effective mapping provider abstracted behind MapService.

PART W — REPOSITORY STRUCTURE

A recommended starting structure:

campus-mart/

│

├── app/

│   ├── (auth)/

│   ├── marketplace/

│   ├── student/

│   ├── vendor/

│   ├── agent/

│   ├── admin/

│   ├── super-admin/

│   └── api/

│

├── components/

│   ├── ui/

│   ├── marketplace/

│   ├── orders/

│   ├── delivery/

│   └── admin/

│

├── lib/

│   ├── auth/

│   ├── db/

│   ├── payments/

│   ├── orders/

│   ├── delivery/

│   ├── inventory/

│   ├── notifications/

│   ├── maps/

│   ├── storage/

│   ├── pricing/

│   └── authorization/

│

├── prisma/

│   ├── schema.prisma

│   └── migrations/

│

├── services/

│   ├── order-service/

│   ├── delivery-service/

│   ├── payment-service/

│   └── notification-service/

│

├── types/

│

├── validations/

│

├── tests/

│

└── public/

The exact structure may be adapted to Next.js conventions.

PART X — DEVELOPMENT PRINCIPLES

61. Server Is the Source of Truth

Never trust frontend values for:

- Price

- Inventory

- Campus

- Role

- Commission

- Delivery fee

- Payment status

- Order status

Recalculate or verify everything server-side.

62. State Machines

Do not allow arbitrary status manipulation.

Instead of:

updateDeliveryStatus("COMPLETED")

use controlled operations such as:

acceptDelivery()

markPickedUp()

markArrived()

generateOtp()

verifyOtp()

completeDelivery()

cancelDelivery()

Each validates:

- Current state

- User

- Role

- Campus

- Time

- Ownership

- Business rules

63. Idempotency

Payment operations must be idempotent.

The same webhook must not:

- Double-credit vendor.

- Double-credit agent.

- Double-refund student.

- Duplicate an order.

64. Financial Records

Never use floating point for monetary calculations.

Store monetary values as integer minor units where appropriate.

For Nigerian Naira:

₦2,500

should be represented safely rather than relying on JavaScript floating-point arithmetic.

65. Audit Logs

Record sensitive actions.

Example:

actorId

action

entityType

entityId

before

after

timestamp

Examples:

VENDOR_APPROVED

AGENT_SUSPENDED

REFUND_INITIATED

ORDER_CANCELLED

COMMISSION_CHANGED

STUDENT_VERIFIED

PART Y — PHASE-BY-PHASE IMPLEMENTATION

PHASE 0 — Foundation

Build

- Git repository

- Next.js

- TypeScript

- ESLint

- Environment configuration

- Neon

- Prisma

- Better Auth

- Basic deployment

- Base UI system

- Error handling

- Logging

Acceptance

Application deploys successfully.

Database connects.

Authentication foundation works.

PHASE 1 — Authentication & User Management

Build

- Better Auth

- Registration

- Login

- Logout

- Sessions

- Email verification

- Password reset

- User profiles

- Student onboarding

- Document uploads

- Verification state

- Duplicate detection

- Student registry

Acceptance

Student can:

Register

→ Verify email

→ Submit details

→ Upload ID/passport

→ Enter pending state

Admin can approve/reject.

PHASE 2 — Campus Management

Build

- Campus model

- Campus creation

- Campus settings

- Campus Admin

- Super Admin

- Campus isolation

- Permission system

- Audit logging

Acceptance

Super Admin creates:

ABUAD

and assigns an admin.

Campus Admin sees only ABUAD.

PHASE 3 — Vendor System

Build

- Vendor application

- Storefront upload

- Vendor verification

- Vendor dashboard

- Store profile

- Operating hours

- Student-vendor toggle

- Vendor status

Acceptance

Approved vendor appears in marketplace.

Rejected vendor does not.

PHASE 4 — Marketplace

Build

- Categories

- Products

- Images

- Prices

- Inventory

- Product management

- Search

- Filtering

- Sorting

- Vendor ratings

Acceptance

Vendor can create products.

Student can find and view them.

PHASE 5 — Cart & Checkout Engine

Build

- Cart

- Cart items

- Quantity management

- Inventory validation

- Vendor grouping

- Master invoice

- Vendor orders

- Price snapshots

- Delivery location

- Distance calculation

- Delivery fee calculation

Acceptance

A student buying from:

Vendor A

Vendor B

Vendor C

gets:

1 Master Invoice

3 Vendor Orders

3 Deliveries

PHASE 6 — Delivery Engine

Build

- Delivery creation

- Delivery pool

- Agent availability

- Agent notifications

- Delivery acceptance

- Atomic assignment

- 15-minute timer

- Pickup

- In transit

- Arrival

- Cancellation

- Return

- Destination lock

Acceptance

The full delivery lifecycle works.

PHASE 7 — Delivery OTP & Payment Unlock

Build

- Arrival

- OTP generation

- OTP expiration

- Attempt limits

- OTP verification

- Payment unlock

- Payment timeout

- Return workflow

Acceptance

Agent cannot complete delivery without valid OTP.

PHASE 8 — Paystack

Build

- Payment initialization

- Delivery-fee payment

- Goods payment

- Paystack integration

- Split configuration

- Vendor settlement

- Agent settlement

- Commission

- Webhooks

- Idempotency

- Refunds

Acceptance

A sandbox transaction successfully demonstrates the intended flow:

Student

↓

Paystack

↓

Vendor

Agent

Campus Mart commission

No internal wallet.

PHASE 9 — Notifications & PWA

Build

- PWA manifest

- Service worker

- Installability

- Add-to-home-screen UX

- Push subscriptions

- In-app notification center

- Push events

Acceptance

User can install Campus Mart on a supported device.

Delivery agents receive delivery notifications.

PHASE 10 — Ratings

Build

- Vendor rating

- Agent rating

- Review

- Rating aggregation

- Review validation

- Moderation

Acceptance

Only qualifying completed transactions can generate ratings.

PHASE 11 — Disputes & Refunds

Build

- Dispute creation

- Evidence

- Admin dashboard

- Resolution

- Refund

- Partial refund

- Paystack refund

- Audit history

PHASE 12 — Admin Analytics

Build

Campus dashboard:

Users

Vendors

Agents

Orders

Deliveries

Revenue

Commission

Refunds

Disputes

Ratings

Cancellations

Super Admin:

Global

Campus A

Campus B

Campus C

...

PHASE 13 — Security Hardening

Perform dedicated security audit.

Test:

- Authentication

- Authorization

- Campus isolation

- IDOR vulnerabilities

- File access

- Payment manipulation

- Webhook attacks

- Rate limiting

- Session security

- Input validation

- Role escalation

PHASE 14 — Performance

Optimize:

- Database indexes

- Prisma queries

- Pagination

- Images

- Caching

- Search

- Server rendering

- API responses

- Mobile loading

- PWA assets

The goal is excellent performance even on ordinary Nigerian mobile networks.

PHASE 15 — End-to-End Testing

Test the complete lifecycle.

Student

Register

→ Verify

→ Browse

→ Search

→ Cart

→ Multiple vendors

→ Invoice

→ Pay delivery

→ Receive deliveries

→ OTP

→ Pay goods

→ Rate

Vendor

Register

→ Approval

→ Store

→ Products

→ Order

→ Prepare

→ Ready

→ Delivery pool

→ Complete

→ Settlement

Agent

Apply

→ Approval

→ Available

→ Delivery notification

→ Accept

→ Pickup

→ Arrive

→ OTP

→ Delivery

→ Settlement

Admin

Create campus

→ Verify students

→ Approve vendors

→ Approve agents

→ Monitor

→ Refund

→ Resolve dispute

→ Suspend user

PHASE 16 — ABUAD PILOT

Before opening to the entire campus:

Configure

- ABUAD campus.

- Hostels.

- Faculties.

- Campus locations.

- Initial categories.

- Delivery pricing.

- Commission.

- Student eligibility.

- Vendor rules.

- Agent rules.

Pilot users

Start with a controlled group:

- Small number of vendors.

- Small number of delivery agents.

- Small number of students.

Monitor:

- Delivery times.

- Vendor preparation times.

- Agent acceptance rate.

- Cancellation rate.

- Payment failures.

- Refunds.

- Disputes.

- Ratings.

Only expand after the system proves stable.

PHASE 17 — PRODUCTION LAUNCH

Final production checklist:

- Production database.

- Production Paystack.

- Production storage.

- Production domain.

- HTTPS.

- PWA.

- Push notifications.

- Backups.

- Monitoring.

- Error tracking.

- Security audit.

- Payment reconciliation.

- Admin accounts.

- ABUAD data.

- Vendor onboarding.

- Agent onboarding.

PART Z — MVP ACCEPTANCE TEST

Campus Mart MVP is considered functional when this exact scenario works:

1. Student registers.

2. Student verifies email.

3. Student submits matric number,

passport and student ID.

4. ABUAD admin approves student.

5. Student enters marketplace.

6. Student purchases from Vendor A

and Vendor B.

7. Campus Mart creates one master invoice.

8. Backend creates:

Vendor Order A

Vendor Order B

9. Delivery fees are calculated independently.

10. Student pays delivery fees.

11. Vendor A prepares the order.

12. Vendor A marks it READY.

13. Delivery A enters delivery pool.

14. Eligible agents receive notification.

15. Agent accepts Delivery A.

16. Agent has 15 minutes to pick up.

17. Agent picks up package.

18. Agent delivers to student.

19. Agent marks ARRIVED.

20. Agent generates OTP.

21. Student enters OTP.

22. Server validates OTP.

23. Goods payment becomes available.

24. Student pays Vendor A's goods amount.

25. Paystack processes the payment.

26. Vendor receives applicable settlement.

27. Agent receives applicable settlement.

28. Campus Mart receives its commission.

29. Delivery becomes COMPLETED.

30. Student rates Vendor A.

31. Student rates Agent.

32. Vendor B follows its own independent

delivery lifecycle.

PART AA — IMPORTANT BUSINESS RULES

These rules should be treated as non-negotiable requirements unless explicitly changed later.

Rule 1

A student belongs to one campus.

Rule 2

A vendor belongs to one campus.

Rule 3

A delivery agent belongs to one campus.

Rule 4

A user cannot order across campuses.

Rule 5

One master invoice can contain multiple vendor orders.

Rule 6

Each vendor order gets its own delivery.

Rule 7

Same vendor = one vendor order/delivery.

Rule 8

Different vendors = separate vendor orders/deliveries.

Rule 9

Delivery fees are calculated independently.

Rule 10

Delivery fees are paid upfront.

Rule 11

Goods are paid after OTP verification.

Rule 12

Vendor must mark an order ready before it enters the delivery pool.

Rule 13

Agent has 15 minutes to pick up after acceptance.

Rule 14

Pickup timeout returns delivery to pool.

Rule 15

Agent cancellation returns delivery to pool.

Rule 16

Vendor cancellation removes delivery from pool.

Rule 17

Student unavailable for 10 minutes results in package return/cancellation.

Rule 18

Student loses delivery fee in the applicable student-unavailable cancellation.

Rule 19

Payment timeout results in package return/cancellation.

Rule 20

An agent accepting a destination temporarily locks their delivery pool to that destination.

Rule 21

All financial transactions flow through Paystack.

Rule 22

Campus Mart does not operate an internal wallet.

Rule 23

Paystack webhooks are authoritative.

Rule 24

All financial operations must be idempotent.

Rule 25

Campus isolation is enforced server-side.

Rule 26

Ratings are only available for qualifying transactions.

Rule 27

Repeated cancellations can trigger suspension.

Rule 28

Sensitive student/vendor/agent documents are private.

Rule 29

The frontend never determines authorization.

Rule 30

The server is the source of truth for orders, prices, inventory, payments and delivery states.

PART AB — WHAT NOT TO BUILD IN MVP

Do not allow the coding agent to unnecessarily expand scope.

Explicitly exclude:

- Native Android app

- Native iOS app

- Live GPS tracking

- In-app navigation

- Internal wallet

- Cryptocurrency

- AI recommendations

- Complex product variants

- Loyalty programme

- Subscription system

- Email notification infrastructure

- Microservices

- Dedicated mobile backend

- Advanced route optimization

- Real-time driver map

- Complex restaurant POS integration

These can be considered after the ABUAD MVP proves itself.

PART AC — FUTURE NATIVE APP ARCHITECTURE

When Campus Mart eventually moves to native applications:

CAMPUS MART

│

Shared Backend/API

│

┌────────────────┼────────────────┐

│                │                │

Next.js          Android           iOS

│                │                │

└────────────────┴────────────────┘

│

Business Services

│

┌───────────────────┼───────────────────┐

│                   │                   │

Better Auth        PostgreSQL          Paystack

│                   │                   │

└───────────────────┼───────────────────┘

│

Campus Mart

The native apps should not require a second backend.

PART AD — FINAL DIRECTIVE TO THE CODING AGENT

Build Campus Mart incrementally. Do not attempt to generate the entire application in one pass.

Implement each phase completely before proceeding to the next.

For every feature follow:

Database schema → migration → server-side business logic → validation → authorization → API/service → UI → tests.

Never rely on frontend checks for security, permissions, pricing, inventory, payment status, campus isolation or order state.

Every financial operation must be server-authoritative and idempotent.

Every delivery operation must enforce its state machine server-side.

Every campus-specific query must be scoped to the authenticated user's campus unless the authenticated user is a Super Admin with explicit global permissions.

Campus Mart is initially a mobile-first PWA, not a native mobile application. Build the backend/business layer so future Android and iOS clients can consume the same services without rewriting the core platform.

The first deployment target is ABUAD, but ABUAD-specific assumptions must not be hard-coded into the architecture.

The MVP's primary objective is to successfully execute the complete cycle:

Student → Marketplace → Multi-vendor invoice → Delivery fee → Vendor preparation → Delivery pool → Student delivery → OTP → Goods payment → Paystack settlement → Rating.

Do not add features outside this specification unless they are required for security, reliability, legal/payment compliance, or the successful operation of an already-specified feature.

Recommended build order

If you're handing this to an agent like Claude Code/Cursor/Codex, I would not give it the instruction "build Campus Mart" and let it freestyle.

Give it this PRD, then start with:

Phase 0 → Phase 1 → Phase 2 → Phase 3...

At the end of each phase, have the agent report:

- What it implemented.

- Files changed.

- Database migrations created.

- Environment variables required.

- Tests created/passed.

- Known issues.

- What remains before the phase is considered complete.

That approach will significantly reduce the chance of the agent building a beautiful frontend while the underlying orders, payments, delivery states, authorization, and campus isolation are fundamentally broken.